# Scalability & Future Plan

| Field | Details |
| --- | --- |
| Date | 29 September 2026 |
| Team Members | Faheema Thahaseen (Team Lead), Sugaiba Munira, Aashifa M, Mufeedha K |
| Project Name | FitBuddy - AI Fitness Plan Generator using Gemini Models |

### Scalability & Future Plan

This document outlines how the current project solution can be scaled to handle larger user bases, increased data loads, or extended features in the future. It also captures the team's roadmap for enhancing and evolving the project beyond its current state.

### Current System Limitations

| S.No | Limitation | Impact | Priority to Address (High / Medium / Low) |
| --- | --- | --- | --- |
| 1 | Local Session State Storage | Exercise logs and user profile details reset upon session restart or container rebuild. | High |
| 2 | Single API Key Processing | All incoming AI request prompts rely on a single Google Gemini API key instance, risking rate-limit throttling under high traffic. | Medium |
| 3 | Monolithic App Structure | UI rendering and backend API call processing run within the same Python script process. | Medium |

### Scalability Plan

| S.No | Scalability Aspect | Current State | Proposed Upgrade / Solution |
| --- | --- | --- | --- |
| 1 | User Load | Single-container local Streamlit application. | Deploy to containerized cloud platforms (AWS ECS / Streamlit Community Cloud) with auto-scaling instances. |
| 2 | Data Storage | In-memory session state variables. | Migrate to persistent database backends (PostgreSQL / MongoDB) with Redis caching for user profiles. |
| 3 | Performance | Synchronous API calls to Gemini 1.5 Flash. | Implement asynchronous request queuing (Celery/RabbitMQ) and cache generated plans for recurring user profiles. |
| 4 | Security | Local .env key storage with basic form validation. | Integrate OAuth 2.0 / Google Single Sign-On (SSO) and centralize secret management via AWS Secrets Manager. |

### Future Roadmap

| Phase | Planned Feature / Enhancement | Target Timeline | Expected Impact |
| --- | --- | --- | --- |
| Phase 2 | OAuth SSO & Persistent Database | Q4 2026 | Enables user account management, secure sign-in, and cross-device log history. |
| Phase 3 | Wearable Device Integration & Analytics | Q1 2027 | Syncs real-time step counts, heart rate, and calorie expenditure from smartwatches. |
| Phase 4 | Computer Vision Form Analyzer & Mobile App | Q2 2027 | Provides real-time exercise posture correction via camera feed alongside native iOS/Android mobile apps. |