# Initial Project Planning Template

| Field | Details |
| --- | --- |
| Date | 21 September 2026 |
| Team Members | Faheema Thahaseen (Team Lead), Sugaiba Munira, Aashifa M, Mufeedha K |
| Project Name | FitBuddy - AI Fitness Plan Generator using Gemini Models |

### Product Backlog, Sprint Schedule, and Estimation

Use the below template to create a product backlog and sprint schedule.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Topic Links & Pre-Requisites | USN-1 | Setup initial project links, environment pre-requisites, and review project guidelines. | 2 | High | Faheema Thahaseen | 21-09-2026 | 22-09-2026 |
| Sprint-1 | Workflow & Architecture | USN-2 | Define application workflow, select appropriate Gemini Generative AI model, and sketch architecture. | 3 | High | Faheema Thahaseen | 21-09-2026 | 23-09-2026 |
| Sprint-2 | Core Setup & Backend | USN-3 | Set up development environment, install dependencies (google-generativeai, FastAPI, Uvicorn). | 2 | High | Sugaiba Munira | 23-09-2026 | 24-09-2026 |
| Sprint-2 | FastAPI Routing | USN-4 | Develop core backend routing, handle user inputs, and process API queries for fitness plan generation. | 3 | High | Sugaiba Munira | 24-09-2026 | 25-09-2026 |
| Sprint-3 | App Logic & UI Design | USN-5 | Write main application logic in app.py, design frontend UI, and create dynamic Jinja2 templates. | 3 | High | Aashifa M | 25-09-2026 | 27-09-2026 |
| Sprint-3 | Deployment & Testing | USN-6 | Prepare application for local deployment, execute verification testing, and summarize project conclusion. | 2 | Medium | Mufeedha K | 27-09-2026 | 28-09-2026 |